## Slide 1
TTMS Simplification

## Slide 2
Agenda
1 | Our Understanding
2 | Engagement Objectives & Scope
3 | As – Is System
4 | To – Be System
5 | Execution Approach
6 | Test Strategy
7 | Technical Solution : Option 1
8 | Technical Solution : Option 2
9 | Solution Comparison
10 | Recommendation

## Slide 3: Our Understanding
TTMS is a key business application for TMS
Current challenges faced by TTMS
  High Licensing cost for OTM
  Require only 10-20% of the offered services from OTM
  No Real time data flow between OTM and the downstream applications.
  Existing Interfacing layer between OTM and dependent applications is not efficient
  Integration with ICL with improved performance
Place Holder for Event flow in TTMS

## Slide 4: Engagement Objectives and Scope
Analyzing the prospects of migrating to ICL from OTM
Identify the inbound stream of data flowing in from various Up-stream systems to OTM
Identify the outbound stream of data flowing from OTM to various Down-stream applications
Design the To-be architecture
Developing the required Web services/Interface layer to help with the existing data flow
Parallel Validation of the As-Is and To-Be system to ensure data correctness
In Scope
Continuity of Data flow to SEDB tables
Continuity of Data flow to other Mainframe tables likes Transit, Accrual, Vouchers, VDW etc used by downstream applications.
Introducing a new and advanced Interfacing layer using Web services to achieve real time data flow.
Triggering the web services based on Business events
Out of Scope
Data flow between ICL and Carriers
Generation of Hyperion Reports using BDM tables
Inbound Flow of Data to ICL from ETA (NAP and CBU Procon)

## Slide 5: As-Is System
NVS
NPPS
B2B / Carriers (Mainframe)
Shipments Events DB
ICE
WAS
OTM
Business Data Model
Mainframe System
Down Stream Applications
HTTP Post
ESB Queues
Inbound Queues
Outbound Queues
VEHNVS.VESSELETA .PROCESS
Hyperion Reports
Inbound
Outbound

## Slide 6: To-Be System
TTMS
TMS
NVS
NPPS
Shipments Events DB
ETA
ICL
Carriers
Create Order / Shipments
Bulk Planning
Deviation Request
Invoice
Online Logistics Report
NAP CPU PROCON
DEALER ALLOCATION /
DEALER CHANGE
DEALER INFO
VEHICLE INFO
EVENTS
Other Mainframe Tables
Accrual
Shipping schedule
Voucher
Message Queues
VDW
FTPR
PeopleSoft
VDW Staging
Transit
Inbound
Outbound

## Slide 7: Execution Approach and Deliverables
Elaboration
TO BE Use Case Creation
POC for Technical Solutions
Test Strategy
SAD
IDD
ASD
<<check with Testing Team>>
Design & Development
ADD
Develop Code
Perform UT
Junit, Veracode
CAST Adoption
Toyota Build Farm for continuous integration and deployment
System Testing
Parallel Testing
Functional Testing
Automation
TTMS Regression
UAT Instruction
Performance Testing
Test Scripting
Test Execution
Execute TTMS Regression suite for performance testing
User Acceptance/ Parallel Validation
UAT Support
Defect Triaging and fixing
Go-Live
Deployment Plan
Deployment documentation
Perform deployment in production
Sanity Testing
Warranty Support
Post Production Support
Incident resolution
Defect triaging and fix
Deliverables
AS IS and TOBE Use Case, NFR, SAD, IDD, ASD
ADD, Unit Tested Code, Test Logs
System Test Log, System tested code, Defect fixes, UAT Instruction
Performance Testing Report, Performance Tuning
UAT Support, Defect fixes
Deployment Document, Production deployment
Post Production Support

## Slide 8: Test Strategy
To be Updated

## Slide 9
Shipment Plan
Processing Plan
Vehicle Summary
Vehicle Events
Rail Shipments
Rail Inspections
Transit
Accrual
Vessel ETA
Shipping Schedule
Hornet Q
SEDB – DB2
Transit – DB2
VDW
Staging – DB2
NPPS
Redwood
DB2 Load
EJB MDB
NVS
NEON
JERSEY
MOXY
Payment Voucher
VDW
TTMS Web Service
Data Power
jBoss Application Server
TTMS Message Bridge
TESS
OIM Federation
OIM Identity Management
OAM Access Management
ICL
Queue Manager
REST Client Services
EIG
<< REST WS over SSL >>
<< SAML Over HTTP >>
SPRING
TTMS Simplification Architecture – Technical Solution - Jersey

## Slide 10: Proposed Solution – Solution Highlights
Proven, Simple to implement framework – Jersey to Hold REST Implementation
Spring Framework will act as the foundation framework for integrating various external entities
Jboss Provided HornetQ will be implemented with multiple queues for each message category
HornetQ will address scalability requirements by implementing Clustered Queues
Failover / backup queues will be implemented by HornetQ to achieve zero or near to zero downtime
Asynchronous MDB Listeners will be configured to be activated to process business logic
REST services will utilize HTTP Multi Part contents feature for sending file attachments to TTMS
Redwood Scheduler will be used to launch file load process
DB2 Load will be utilized to transform and load huge volume of batch data to appropriate tables
EIG Data Power will be configured with Message Queues to process inbound feeds from NVS & NPPS
Service definition for web services exposed by TTMS will be fused through EIG Data Power
Neon Drivers will be utilized for store & retrieve the details from Transit, SEDB & VDW database
Vessel ETA WS call configured in the ICE layer will post message to the TTMS queue for processing
Call Sequence & Error prone transactions will be logged to DB and instance response will be sent back
Failure transactions will be re-processed on periodic intervals..

## Slide 11
Shipment Plan
Processing Plan
Vehicle Summary
Vehicle Events
Rail Shipments
Rail Inspections
Transit
Accrual
Vessel ETA
Shipping Schedule
HornetQ
SEDB – DB2
Transit – DB2
VDW
Staging – DB2
NPPS
Redwood
DB2 Load
EJB MDB
NVS
NEON
CXF
Jackson
Payment Voucher
VDW
TTMS Web Service
Data Power
jBoss Application Server
TTMS Message Bridge
TESS
OIM Federation
OIM Identity Management
OAM Access Management
ICL
Queue Manager
REST Client Services
EIG
<< REST WS over SSL >>
<< SAML Over HTTP >>
TTMS Simplification Architecture – Alternative Solution, Apache CXF
SFTP
SFTP Gateway
Spring

## Slide 12: Alternative Solution – Solution Highlights
Spring Framework will act as the foundation framework for integrating various external entities
Apache CXF with Jackson will serve the purpose of fulfilling REST service requirements
Single Consolidated HornetQ will be implemented with multiple queues for each message category
HornetQ will address scalability requirements by implementing Clustered Queues
Asynchronous MDB Listeners will be configured to be activated to process business logic
Redwood Scheduler will be used to launch file load process
Data Power will be enabling ICL to transfer files through SFP to TTMS servers
DB2 Load will be utilized to transform and load huge volume of batch data to appropriate tables
EIG Data Power will be configured with Message Queues to process inbound feeds from NVS & NPPS
Service definition for web services exposed by TTMS will be fused through EIG Data Power
Neon Drivers will be utilized for store & retrieve the details from Transit, SEDB & VDW database
Vessel ETA WS call configured in the ICE layer will post message to the TTMS queue for processing
All incoming Web service requests from ICL will be logged first in the database
Redwood will pickup the records and do the processing and failure notifications will be sent passively

## Slide 13: Solution Comparison
Critical / Focused Features |  | Pros | Cons
ICL – TMS Web Services Integration |  |  | 
Jersey REST & Moxy, Spring | Proven & Leading framework Spring eases integration with MQ & JAX-RS Easy to implement Web Services with Jersey Automatic JSON conversion with Jackson Featured array conversion with Moxy Easier TESS integration through Spring |  | Handling attachments through REST will not be as effective as SOAP-MTOM
CXF REST, Jackson, Spring | Effective Pre & Post Processing (CXF) Pluggable Security Layers to Web Services (CXF) |  | Time to market is little higher considering the configuration requirements.
Message Sequencing & Ensuring High Availability |  |  | 
HornetQ with Multiple End points | Provide failover capability hence ensures high availability ( Messages will be replicated across fail over queues ) Hence independent messages are processed separately it will ensure high performance Message usage will be distributed hence will avoid memory leaks at peak load scenarios. Configuration is easier hence HornetQ is the jBOSS native implementation No Sequencing will be required hence there wont be any downtime. |  | May see additional permission requirements to install required software in cluster nodes. Implementation is little difficult comparing other scenarios
Single Consolidated Queue with HornetQ | Reliable, as no message will be processed in uneven order hence sequence will be maintained Message sequencing will be taken care automatically hence message posting will be in sequence |  | Processing will be delayed a bit hence the queue length will be more hence everything is pumped in one queue

## Slide 14: Solution Comparison
Critical / Focused Features |  | Pros | Cons
Batch Processing Incoming Feeds |  |  | 
Receive files as attachment, store to disk. Redwood scheduler will launch the process to load the data. DB2Load package will parse & load data to DB | Will meet high volume processing, performance expectations Reliable and will be faster due to native DB processing No need to create separate Inserts/Update Statements Manually Avoids creating dynamic SQLs through java which will save us from strange scenarios Won’t create Blocking IO |  | May not have fine control of success & failure of transactions during inserts & Updates
Transmit files directly from ICL to TMS through SFTP and notify TTMS upon successful transmission using JAX-RS | FTP will be much faster comparing all above approach in transferring files DB2Load will be much faster in transforming data & executing against the DB Will completely avoid complex java processing of object constructions, Execution Etc. |  | Fine Grained access, security privileges must be established for executing shell scripts.
Web Service Message Sequence & Error Handling |  |  | 
Supplementary tables with real-time WS Notification. Neon for Accessing DB | Flow restricts to store suspected error prone calls alone to supplementary tables Hence processing successful records instantly it will reduce backlogs |  | Unexpected system failures could add more number of transactions to the overall pending list.
Store & Proceed with Error Queue - Passive Error Notification. HarnetQ for error queue implementation & MDB for listeners | Streamlined flow for handing success, failure cases separately |  | Will add database overhead hence it adds all successful / failure cases to the database Additional querying mechanism & process to fetch and process the data

## Slide 15: Recommendations
To be Updated

## Slide 16: Thank You

## Slide 17: Appendix
To be Updated
Technical Assumptions
Framework selected should align with the Toyota's architecture roadmap & strategies
TTMS REST services will rely on integrated TESS authentication & authorization mechanism
SSL over HTTP will be utilized between ICL-TTMS communication vice versa
Cross domain security integration will be established between ICL-TESS to utilize SAML
Data power will be enabling to accept incoming SFTP requires for file transfers from ICL
DP will take the responsibility to transform & enrichment of contents send by TTMS & ICL
Existing queues will be decommissioned to adopt complete full-fledged usage of the proposed TTMS
Adequate failover queue configuration will be made available as part of the TTMS infrastructure